|  |  |
| --- | --- |
|  | Meeting Minute |
| Date/Time: | |  |  |  | | --- | --- | --- | | 06/04/2022 19:00 | Team # | C2 | |
| Present: | Thomas Le  Soon Lee Teo  Cher Khor  Lily Zhang |
| Absent with reason: |  |
| Comment | Objective is to get the bonus mark:   * Buzzer with Transistor * Proximity Sensor with ADC   Start building of the car |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | | Previous Meeting Action Items: |  |  |  |
| Item # | | Task Description | Who | When | Percentage Completed (%) |
| 5 | Proximity Sensors Module | | Cher Khor |  | 75% |
| 5.2 | Component test | | Cher Khor |  | 50% |
| 5.4 | Firmware | | Cher Khor |  | 50% |
| 5.5 | Unit tests | | Cher Khor |  | 50% |
| 6 | Optical Sensor Module | | Thomas Le |  | 100% |
| 6.2 | Component test | | Thomas Le |  | 100% |
| 6.4 | Firmware | | Thomas Le |  | 100% |
| 6.5 | Unit tests | | Thomas Le |  | 100% |
| 7 | Stepper Motors Module | | Soon Lee Teo |  | 40% |
| 7.2 | Component test | | Soon Lee Teo |  | 0% |
| 7.4 | Firmware | | Soon Lee Teo |  | 0% |
| 7.5 | Unit tests | | Soon Lee Teo |  | 0% |
| 8 | 7 Segments Module | | Lily Zhang |  | 100% |
| 8.2 | Component test | | Lily Zhang |  | 100% |
| 8.4 | Firmware | | Lily Zhang |  | 100% |
| 8.5 | Unit tests | | Lily Zhang |  | 100% |
| 9 | Buzzer Module | | Lily Zhang |  | 100% |
| 9.2 | Component test | | Lily Zhang |  | 100% |
| 9.4 | Firmware | | Lily Zhang |  | 100% |
| 9.5 | Unit tests | | Lily Zhang |  | 100% |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Current Meeting Action Items: |  |  |  |
| Item # | Task Description | Who | When | Percentage Completed (%) |
| 5 | Proximity Sensors Module | Cher Khor |  | 100% |
| 5.2 | Component test | Cher Khor |  | 100% |
| 5.4 | Firmware | Cher Khor |  | 100% |
| 5.5 | Unit tests | Cher Khor |  | 100% |
| 5.6 | ADC integration | Cher Khor & Soon Lee Teo |  | 100% |
| 7 | Stepper Motors Module | Soon Lee Teo |  | 100% |
| 7.2 | Component test | Soon Lee Teo |  | 100% |
| 7.4 | Firmware | Soon Lee Teo |  | 100% |
| 7.5 | Unit tests | Soon Lee Teo |  | 100% |
| 9 | Buzzer Module | Lily Zhang |  | 100% |
| 9.6 | Hardware to add transistor | Lily Zhang |  | 100% |
| 9.7 | Adapt Firmware code for transistor | Lily Zhang |  | 100% |
| 10 | Code Integration | Thomas Le |  | 70% |
| 11 | Hardware Integration | Cher Khor |  | 70% |
| 12 | Hardware Review | Team |  | 70% |
| 13 | Code review | Team |  | 70% |
| 14 | Car mounting | Team |  | 60% |

Meeting Closes time: 01:00

Minute written by: Thomas Le